

|  |
| --- |
| LOGO |

|  |
| --- |
| Organisation [Name] |
| Department [Name] |
|  |
| **<Project Status Report EVM>** |
| [Subject] |
|  |
| Date: <Date> |
| Doc. Version: [Status]  |
|  |

 Template version: 3.0.1

This artefact template is aligned with the PM² Guide V3.0

For the latest version of the templates visit:
https://www.pm2alliance.eu/publications

The PM² Alliance is committed to the improvement of the PM² Methodology and of its supporting artefact. Project management best practices and community contributions & corrections are incorporated in the
PM² Alliance’s artefact templates.

**Join the PM² Alliance and visit the PM² Alliance GitHub to provide your feedback & contribution: https://github.com/pm2alliance

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Overall Status: Green**/**Yellow**/**Red****Project Owner (PO): <Name>****Business Manager (BM):** **<Name>****Solution Provider (SP): <Name>****Project Manager (PM):** **<Name>** | Project Progress

|  |  |  |  |
| --- | --- | --- | --- |
| Initiating | Planning | Executing | Closing |
|  | Monitor & Control |  |

 |
| Project Indicators Schedule: **Green**/**Yellow**/**Red*** Baselined delivery date: <xx/xx/xx>
* Forecasted delivery date: <xx/xx/xx>
* Variance: <+ xx months>

Cost: **Green**/**Yellow**/**Red*** Baselined: <xx> workdays, <x.xxx,xx> €
* Spent: <xx> workdays, <x.xxx,xx> €
* Forecasted: <xx> workdays, <x.xxx,xx> €
* Variance : <0% (Forecasted - Baselined)>

Project Indicators (at current state)Status: **Green**/**Yellow**/**Red**Planned: <xx> workdaysActual work: <xx> workdaysEarned Value (Progress): <xx> workdaysRemaining work: <xx> workdays | Milestones<xx/xx/xx> : <describe project milestone 1><xx/xx/xx> : <describe project milestone 2><xx/xx/xx> : <describe project milestone 3><xx/xx/xx> : <describe project milestone 4><xx/xx/xx> : <describe project milestone 5><xx/xx/xx> : <describe project milestone 6>Project Changes (input from Change Log)Status: **Green**/**Yellow**/**Red*** Severe: <x>
* <id xx>, category <xx>, status <xx>
* <id xx>, category <xx>, status <xx>
* <id xx>, category <xx>, status <xx>

Top Risks (input from Risk Log)Status: **Green**/**Yellow**/**Red*** Active: <x>
* <id xx>, level <xx>, action <xx>
* <id xx>, level <xx>, action <xx>
* <id xx>, level <xx>, action <xx>

Issues (input from Issue Log)Status: **Green**/**Yellow**/**Red*** Urgent: <x>
* <id xx>, size <xx>, severity <xx>
* <id xx>, size <xx>, severity <xx>
* <id xx>, size <xx>, severity <xx>
 |
| **Green curve:** Planned effort (workdays) over weeks**Red curve:** Current cost consumption (workdays)**Blue curve:** Earned value (workdays) |  |
| Activities Performed and PlannedPerformed:* <Short description of ongoing project action 1>, status <ongoing / complete / pending>
* <Short description of ongoing project action 2>, status <ongoing / complete / pending>
* <Short description of ongoing project action 3>, status <ongoing / complete / pending>

 Planned:* <Short description of next planned key project action 1>
* <Short description of next planned key project action 2>
* <Short description of next planned key project action 3>
 |